**Agile project planning create a shipping epic for amazon.in**

**Epic:** Shipping

**Features:**

1. Shipping Address Management
2. Order Tracking
3. Delivery Instructions
4. Schedule Delivery

**User Stories:**

1. **Shipping Address**   
   a. Add a new shipping address  
   b. Update an existing shipping address
2. **Order Tracking**  
   a. Track my order   
   b. Get notifications about delivery status
3. **Delivery Instructions**  
   a. Add special instructions for delivery   
   b. Change or remove delivery
4. **Schedule Delivery**  
   a. Choose a delivery date and time  
   b. Reschedule delivery if needed

Tasks

1. Add a new shipping address
   * Build the UI Layer—5hrs
   * Build the API Layer—8hrs
   * Build the DB Layer – 6hrs
2. Update an existing shipping address
   * Build the UI Layer—5hrs
   * Build the API Layer—8hrs
   * Build the DB Layer – 6hrs
3. Track my order
   * Build the UI Layer—5hrs
   * Build the API Layer—8hrs
   * Build the DB Layer – 6hrs
4. Get notifications about delivery status
   * Build the UI Layer—5hrs
   * Build the API Layer—8hrs
   * Build the DB Layer – 6hrs
5. Add special instructions for delivery
   * Build the UI Layer—5hrs
   * Build the API Layer—8hrs
   * Build the DB Layer – 6hrs
6. Change or remove delivery
   * Build the UI Layer—5hrs
   * Build the API Layer—8hrs
   * Build the DB Layer – 6hrs
7. Choose a delivery date and time
   * Build the UI Layer—5hrs
   * Build the API Layer—8hrs
   * Build the DB Layer – 6hrs
8. Reschedule delivery if needed
   * Build the UI Layer—5hrs
   * Build the API Layer—8hrs
   * Build the DB Layer – 6hrs